NEON RUNNER

Development Plan & Progress Tracker

Hobby Marathon Project  |  AI-Assisted  |  6 Phases  |  Living Document

HOW TO USE THIS DOCUMENT

- This is a LIVING document. Update it after every session.

- Status column: TODO -> IN PROGRESS -> DONE (or BLOCKED / SKIPPED)

- If a task changes scope, log the change in the Modification Log (end of doc)

- Time estimates are rough — mark actual time spent next to each task as you go

- AI prompts column tells you what to ask the AI to generate for that task

| STATUS | COLOR | MEANING |  |  | HOW TO UPDATE |
| --- | --- | --- | --- | --- | --- |
| [ ] TODO | Dark Blue | Not started |  |  | Leave as-is until you begin the task |
| [~] IN PROGRESS | Dark Green | Currently working |  |  | Change status when you start the task in a session |
| [✓] DONE | Bright Green | Completed |  |  | Mark DONE only when tested and working, not just written |
| [!] BLOCKED | Orange | Stuck / dependency missing |  |  | Log the blocker in Notes column and Modification Log |

# PROJECT OVERVIEW

## Timeline Summary

| PHASE | NAME | EST. TIME | ACTUAL TIME | START DATE | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | Foundation | 3–5 hrs | _____ hrs | __________ | [ ] TODO |
| 2 | Core Combat | 4–6 hrs | _____ hrs | __________ | [ ] TODO |
| 3 | Chunk System | 5–8 hrs | _____ hrs | __________ | [ ] TODO |
| 4 | Camera + Feel | 3–5 hrs | _____ hrs | __________ | [ ] TODO |
| 5 | Systems + Pooling | 4–6 hrs | _____ hrs | __________ | [ ] TODO |
| 6 | Polish + Build | 4–6 hrs | _____ hrs | __________ | [ ] TODO |
| TOTAL | Full Game | 23–36 hrs | _____ hrs |  |  |

💡 Time estimates assume working sessions of 2–4 hours. AI will accelerate code generation significantly — budget extra time for debugging and integration.

⚠ Do not move to the next phase until current phase's MUST HAVE tasks are marked DONE and manually tested.

## AI Tool Assignment

| TASK TYPE | AI TOOL | HOW TO USE IT |
| --- | --- | --- |
| C# Code generation | Claude / Cursor / ChatGPT | Paste GDD section + ask for implementation. Provide existing code for context. |
| Debugging Unity errors | Claude / ChatGPT | Copy full error log + relevant code. Always include Unity version. |
| Pixel art sprites | Midjourney / Bing Creator | Use prompt templates from GDD Section 9. Export as PNG, clean up in Aseprite. |
| SFX generation | ElevenLabs SFX / BFXR | BFXR for retro 8-bit. ElevenLabs for more complex sounds. Export WAV. |
| Music loops | Suno AI / Udio | Prompt: synthwave chiptune loop, 140bpm, 2 min, endless runner game, no vocals |
| Chunk design advice | Claude | Describe difficulty target + ask for platform arrangement ideas or enemy placement. |
| Architecture review | Claude | Paste class diagram from GDD + ask "does this architecture have issues?" |

# PHASE 1: FOUNDATION

Goal: Get a working player that moves and jumps in a basic scene. No enemies, no shooting. Just movement feeling great.

Exit Criteria: Player runs left/right, double-jumps, has coyote time, and feels good on both keyboard and Android touch.

## Phase 1 Task Board

| ID | TASK | EST | PRIORITY | STATUS | AI PROMPT / NOTES |
| --- | --- | --- | --- | --- | --- |
| P1-01 | Create new Unity 6 project (2D, Built-in RP) | 20m | HIGH | [ ] TODO | File > New Project > 2D Core template |
| P1-02 | Install Vladislav-EG controller via UPM git URL | 20m | HIGH | [ ] TODO | URL: ...?path=/Assets/PlatformerController2D |
| P1-03 | Set up PlayerControllerStats ScriptableObject | 30m | HIGH | [ ] TODO | Right-click > Create > PlayerControllerStats. Use GDD Section 3.3 values |
| P1-04 | Build Player hierarchy in scene (see GDD 3.2) | 30m | HIGH | [ ] TODO | AI: "How do I set up the Vladislav-EG Flexible Controller player hierarchy in Unity 6?" |
| P1-05 | Configure physics material (No Friction) | 15m | HIGH | [ ] TODO | Create > Physics Material 2D. Friction=0, Bounciness=0. Attach to Body collider |
| P1-06 | Configure ground layer + GroundLayer in SO | 15m | MED | [ ] TODO | Layer: "Ground". Add to PlayerControllerStats GroundLayer mask |
| P1-07 | Set up Pixel Perfect Camera (1280x720, 32PPU) | 20m | HIGH | [ ] TODO | Add PixelPerfectCamera component. Install 2D Pixel Perfect package if needed |
| P1-08 | Generate player placeholder sprite (AI) | 30m | MED | [ ] TODO | Midjourney: "16x16 pixel art running character, neon purple, dark bg, transparent" |
| P1-09 | Configure Android build settings | 30m | HIGH | [ ] TODO | Build Settings > Android. Set min SDK 29 (Android 10). Enable IL2CPP |
| P1-10 | Set up Android on-screen controls (Input System) | 45m | HIGH | [ ] TODO | AI: "Add On-Screen Stick and On-Screen Button for Unity Input System 2D platformer mobile" |
| P1-11 | Tune movement feel (run speed, jump height) | 45m | HIGH | [ ] TODO | Playtest with GDD starting values. Adjust until it feels snappy |
| P1-12 | Test coyote time and jump buffer | 15m | HIGH | [ ] TODO | Walk off edge, delay jump input — confirm forgiveness window |
| P1-13 | Build prototype scene (flat ground + some platforms) | 30m | MED | [ ] TODO | Use tilemap. Drag GridForScene prefab. Open Tile Palette in Scene window |
| P1-14 | PLAYTEST: Movement on keyboard | 20m | HIGH | [ ] TODO | Does it feel good? Any jank? Fix before continuing |
| P1-15 | PLAYTEST: Movement on Android device / emulator | 20m | HIGH | [ ] TODO | Build APK. Install. Test touch controls. Fix any input issues |

## Phase 1 — AI Prompts Reference

### ▸ Controller Setup

- Ask Claude: "I'm using Vladislav-EG Flexible 2D Platformer Controller in Unity 6. Help me set up the object hierarchy from scratch, including all required components, scripts, and the PlayerControllerStats scriptable object configuration."

- Ask Claude: "What is the correct git URL to install Vladislav-EG Flexible2DCharacterControllerForUnity as a UPM package in Unity 6?"

### ▸ Android Controls

- Ask Claude: "How do I add touch controls using Unity Input System On-Screen Button and On-Screen Stick for a 2D platformer, connected to the existing InputActionAsset from the Vladislav-EG controller?"

## Phase 1 — Notes & Session Log

| DATE | SESSION NOTES |
| --- | --- |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |

# PHASE 2: CORE COMBAT

Goal: Player auto-shoots. Bullets travel and hit things. A basic enemy exists, takes damage, and dies with satisfying feedback.

Exit Criteria: Player shoots automatically, bullets destroy on hit, one enemy type (Crab) patrols and takes damage.

## Phase 2 Task Board

| ID | TASK | EST | PRIORITY | STATUS | AI PROMPT / NOTES |
| --- | --- | --- | --- | --- | --- |
| P2-01 | Create IDamageable interface | 15m | HIGH | [ ] TODO | AI: "Write C# IDamageable interface for Unity 2D with TakeDamage(float) method" |
| P2-02 | Create ShootingSystem.cs (auto-fire) | 45m | HIGH | [ ] TODO | AI: "Write Unity C# ShootingSystem that auto-fires on a timer, spawns bullets from GunPoint, uses player facing direction" |
| P2-03 | Create Bullet.cs (travel + hit) | 30m | HIGH | [ ] TODO | AI: "Write Bullet.cs that moves horizontally, hits IDamageable targets, returns to pool on hit or timer expiry" |
| P2-04 | Create BulletPool using Unity ObjectPool<T> | 30m | HIGH | [ ] TODO | AI: "Implement Unity 6 ObjectPool<Bullet> for bullet pooling with Prewarm(20)" |
| P2-05 | Generate bullet sprite (AI) | 20m | MED | [ ] TODO | Midjourney: "8x4 pixel art bullet, neon cyan glow, dark bg, transparent, 2D game sprite" |
| P2-06 | Create EnemyBase.cs abstract class | 30m | HIGH | [ ] TODO | AI: "Write abstract EnemyBase MonoBehaviour with IDamageable, HP, flash-white coroutine, Die() with pool return" |
| P2-07 | Create CrabEnemy.cs (patrol + mine) | 60m | HIGH | [ ] TODO | AI: "Implement CrabEnemy extending EnemyBase: patrol between 2 waypoints, drop mine every 2.5s" |
| P2-08 | Create Mine.cs (proximity trigger) | 30m | MED | [ ] TODO | AI: "Write Mine.cs: waits 3s, triggers on player proximity 1.2 units, deals 1 damage, destroys self" |
| P2-09 | Generate Crab enemy sprite (AI) | 30m | MED | [ ] TODO | Midjourney: "24x16 pixel art crab enemy, neon orange, dark bg, pixel game sprite, top-down facing right" |
| P2-10 | Create HealthSystem.cs on PlayerBrain | 30m | HIGH | [ ] TODO | AI: "Write HealthSystem C# class: max HP, TakeDamage with invincibility frames, Heal, OnDied C# event" |
| P2-11 | Connect PlayerBrain to HealthSystem + ShootingSystem | 30m | HIGH | [ ] TODO | Wire up all references in Inspector. Test in play mode. |
| P2-12 | Generate hit SFX (AI) | 20m | MED | [ ] TODO | BFXR: Generate "Explosion" and "Hit" sounds. Export WAV |
| P2-13 | Generate shoot SFX (AI) | 15m | MED | [ ] TODO | BFXR: Generate "Laser" sound. Short, punchy. |
| P2-14 | Create AudioManager.cs (basic) | 30m | MED | [ ] TODO | AI: "Simple Unity AudioManager singleton with PlaySFX(AudioClip) and PlayBGM(AudioClip) methods" |
| P2-15 | PLAYTEST: Full combat loop (move + shoot + kill) | 30m | HIGH | [ ] TODO | Does shooting feel good? Does crab die correctly? Are there any NullRef errors? |

## Phase 2 — Notes & Session Log

| DATE | SESSION NOTES |
| --- | --- |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |

# PHASE 3: CHUNK SYSTEM

Goal: Level is infinite. Pre-built chunk prefabs scroll and are destroyed behind the player. Difficulty scales as chunks pass.

Exit Criteria: 6 different chunks cycle infinitely for 5+ minutes without gaps, crashes, or visual seams.

## Phase 3 Task Board

| ID | TASK | EST | PRIORITY | STATUS | AI PROMPT / NOTES |
| --- | --- | --- | --- | --- | --- |
| P3-01 | Design Chunk prefab structure (StartPoint, EndPoint) | 30m | HIGH | [ ] TODO | Create empty Chunk prefab. Add StartPoint and EndPoint child transforms. See GDD Section 7.2 |
| P3-02 | Create ChunkManager.cs | 60m | HIGH | [ ] TODO | AI: "Write ChunkManager MonoBehaviour: maintains 3 active chunks, spawns at EndPoint, destroys behind player, tracks chunksPassed" |
| P3-03 | Build Chunk 1: Flat_Open_01 (intro chunk) | 45m | HIGH | [ ] TODO | Wide flat ground, 1 CrabEnemy spawn point. This is the first chunk player always sees |
| P3-04 | Build Chunk 2: Gap_Jump_01 | 45m | HIGH | [ ] TODO | Two gaps, 3 platforms. 1 Crab + 1 Fish spawn point |
| P3-05 | Create FishEnemy.cs (formation + arc projectile) | 60m | HIGH | [ ] TODO | AI: "Write FishEnemy extending EnemyBase: follows leader in V-formation, leader fires arc projectile every 3s" |
| P3-06 | Build Chunk 3: Multi_Level_01 | 45m | MED | [ ] TODO | 3 height levels. 2 Crab + 1 FishGroup |
| P3-07 | Build Chunk 4: Air_Gauntlet_01 | 45m | MED | [ ] TODO | Airborne focus. 3 FishGroups. Minimal ground. |
| P3-08 | Build Chunk 5: Spike_Run_01 | 45m | MED | [ ] TODO | Add spike hazard sprites. 2 Crab with tight platforms. |
| P3-09 | Build Chunk 6: Chaos_01 | 45m | MED | [ ] TODO | Max enemies. Dense chunk. Should feel overwhelming. |
| P3-10 | Implement difficulty tier system in ChunkManager | 45m | HIGH | [ ] TODO | AI: "Add difficulty tier to ChunkManager: tiers 1-4 based on chunksPassed, adjust enemy count and speed multiplier" |
| P3-11 | Generate Fish enemy sprite (AI) | 30m | MED | [ ] TODO | Midjourney: "20x12 pixel art fish enemy, neon teal, facing right, dark bg, transparent" |
| P3-12 | Add EnemyPool for Crab and Fish | 30m | HIGH | [ ] TODO | Pool size: Crab=6, Fish=15. See GDD Section 10.4 |
| P3-13 | Add camera left-boundary collider that moves with camera | 20m | HIGH | [ ] TODO | AI: "Create a script that moves a BoxCollider2D to match camera left edge, preventing player from going left" |
| P3-14 | PLAYTEST: 5-minute infinite run | 30m | HIGH | [ ] TODO | Let it run for 5 min. Watch for: gaps between chunks, object leak, frame drops, wrong chunks spawning |
| P3-15 | PLAYTEST: Difficulty scaling visible? | 20m | HIGH | [ ] TODO | Is it noticeably harder after chunk 25? After chunk 50? |

## Phase 3 — Notes & Session Log

| DATE | SESSION NOTES |
| --- | --- |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |

# PHASE 4: CAMERA + GAME FEEL

Goal: Camera follows the player perfectly. Every hit event triggers satisfying feedback. The game starts feeling like a real game.

Exit Criteria: Camera never goes left, smooth follow works, time freeze and screen shake trigger correctly on all events.

## Phase 4 Task Board

| ID | TASK | EST | PRIORITY | STATUS | AI PROMPT / NOTES |
| --- | --- | --- | --- | --- | --- |
| P4-01 | Create CameraSystem.cs (right-only follow) | 45m | HIGH | [ ] TODO | AI: "Write CameraSystem MonoBehaviour: follow player, never decrease camera X, SmoothDamp horizontal, Lerp vertical, apply facing offset" |
| P4-02 | Configure PixelPerfectCamera component | 20m | HIGH | [ ] TODO | Resolution 1280x720, PPU 32, CropFrame Stretchfill, GridSnapping ON |
| P4-03 | Add facing look-ahead offset to camera | 20m | MED | [ ] TODO | When facing right: +2 unit offset. Smooth transition between offsets. |
| P4-04 | Create GameFeel.cs singleton (Freeze + Shake) | 45m | HIGH | [ ] TODO | AI: "Write GameFeel MonoBehaviour singleton with Freeze(duration, timeScale) and Shake(intensity, duration) using coroutines. Use unscaledDeltaTime for shake." |
| P4-05 | Wire freeze/shake to all hit events (see GDD 4.3 matrix) | 30m | HIGH | [ ] TODO | Subscribe to PlayerBrain.OnDamaged, enemy TakeDamage calls. Match values in GDD table. |
| P4-06 | Add bullet trail renderer | 20m | MED | [ ] TODO | Add TrailRenderer to bullet prefab. Short trail, neon cyan color, fades in 0.1s |
| P4-07 | Create explosion particle system (enemy death) | 30m | MED | [ ] TODO | AI: "What are good Unity ParticleSystem settings for a neon pixel explosion effect (burst, small squares, bright colors)?" |
| P4-08 | Create hit particle (bullet hits enemy, smaller) | 20m | MED | [ ] TODO | Smaller version of explosion. Star burst shape. |
| P4-09 | Add white flash coroutine to EnemyBase | 20m | HIGH | [ ] TODO | AI: "Write C# coroutine that briefly replaces sprite material with white flash material in Unity 2D" |
| P4-10 | Add red vignette pulse on player hit | 25m | MED | [ ] TODO | UI Image with red radial gradient, alpha pulses from 0.7 to 0 over 0.3s |
| P4-11 | Add invincibility frame visual (player blink) | 20m | MED | [ ] TODO | Flash SpriteRenderer.enabled on/off during i-frames. 0.1s toggle. |
| P4-12 | Add main BGM (AI generated loop) | 20m | HIGH | [ ] TODO | Suno AI prompt: "synthwave chiptune, 140 bpm, intense, endless runner, no lyrics, 2 min loop" |
| P4-13 | PLAYTEST: Does every hit feel impactful? | 30m | HIGH | [ ] TODO | Play through. Every bullet hit, every player hit, every death. Feels punchy? Adjust values. |
| P4-14 | PLAYTEST: Camera feel (no jank, no left movement) | 20m | HIGH | [ ] TODO | Look-ahead offset transitions smoothly? Camera never dips left? No pixel jitter? |

## Phase 4 — Notes & Session Log

| DATE | SESSION NOTES |
| --- | --- |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |

# PHASE 5: SYSTEMS + POWER-UPS

Goal: Power-ups spawn, are collected, and work correctly. Score system tracks and saves. UI is functional. Everything integrates cleanly.

Exit Criteria: All 4 power-ups work. Score displays live. High score persists. No crashes over 10 minutes of play.

## Phase 5 Task Board

| ID | TASK | EST | PRIORITY | STATUS | AI PROMPT / NOTES |
| --- | --- | --- | --- | --- | --- |
| P5-01 | Create IPowerUp interface + PowerUpType enum | 20m | HIGH | [ ] TODO | AI: "Write C# IPowerUp interface with Activate(PlayerBrain), Deactivate(), Duration float. Write PowerUpType enum with Shield, Health, DamageBoost, BlastBullets" |
| P5-02 | Implement ShieldPowerUp.cs | 30m | HIGH | [ ] TODO | Blocks next 2 hits. Neon ring visual on player. Deactivates after 2 hits absorbed. |
| P5-03 | Implement HealthPowerUp.cs | 20m | HIGH | [ ] TODO | Instant: restore 30-50% max HP. Clamp to max. Fire UI update event. |
| P5-04 | Implement DamageBoostPowerUp.cs | 25m | HIGH | [ ] TODO | Multiply ShootingSystem damage by 2 for 5s. Change bullet sprite to larger orange variant. |
| P5-05 | Implement BlastBulletsPowerUp.cs | 35m | HIGH | [ ] TODO | Enable isBlast flag on ShootingSystem. Bullet.OnHit does OverlapCircle and hits all IDamageable in 2 unit radius. |
| P5-06 | Create PowerUpSystem.cs (manager) | 30m | HIGH | [ ] TODO | AI: "Write PowerUpSystem MonoBehaviour: activate/deactivate one IPowerUp at a time, replacing previous if new one collected" |
| P5-07 | Create PowerUpPickup.cs (world item) | 20m | HIGH | [ ] TODO | Trigger collider. On player enter: call PowerUpSystem.Activate(type). Return to pool. |
| P5-08 | Create PowerUpManager.cs (weighted spawn) | 30m | HIGH | [ ] TODO | AI: "Write weighted random selector in C# for PowerUpType with weights: Health=35, Shield=30, DamageBoost=20, Blast=15" |
| P5-09 | Wire power-up drop to enemy death | 20m | HIGH | [ ] TODO | In EnemyBase.Die(): if Random.value < dropChance -> PowerUpManager.Instance.SpawnAt(pos) |
| P5-10 | Generate power-up pickup sprites (4 types, AI) | 45m | MED | [ ] TODO | Midjourney: "16x16 pixel art power-up item, [cyan shield / green heart / orange fire / pink star], dark bg, pixel game" |
| P5-11 | Create ScoreManager.cs | 25m | HIGH | [ ] TODO | AI: "Write ScoreManager with AddTime(float), AddKill(float), GetScore(), SaveHighScore() using PlayerPrefs" |
| P5-12 | Wire score increments to gameplay events | 20m | HIGH | [ ] TODO | Every Update: AddTime(Time.deltaTime * 10). Every kill: AddKill(enemyHP * 5). |
| P5-13 | Create GameManager.cs (state machine) | 35m | HIGH | [ ] TODO | AI: "Write GameManager with states: StartScreen, Playing, GameOver. Subscribe to PlayerBrain.OnDied to trigger GameOver." |
| P5-14 | PLAYTEST: All 4 power-ups behave correctly | 30m | HIGH | [ ] TODO | Test each one. Does one-at-a-time rule work? Does UI update? |
| P5-15 | PLAYTEST: 10-minute session — no crashes | 20m | HIGH | [ ] TODO | Use Unity Profiler. Watch for memory leaks. Object pools not growing? |

## Phase 5 — Notes & Session Log

| DATE | SESSION NOTES |
| --- | --- |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |

# PHASE 6: POLISH + BUILD

Goal: The game is complete. UI screens work. Audio plays. The Android APK installs and is playable start-to-finish. Declare it done.

Exit Criteria: Player can play from Start Screen through multiple runs with no crashes. Android APK works. Game is "shippable" as a hobby project.

## Phase 6 Task Board

| ID | TASK | EST | PRIORITY | STATUS | AI PROMPT / NOTES |
| --- | --- | --- | --- | --- | --- |
| P6-01 | Create UIManager.cs (screen management) | 45m | HIGH | [ ] TODO | AI: "Write UIManager with ShowStartScreen(), ShowHUD(), ShowGameOver(score, high), UpdateHP(int), ShowPowerUpIcon(type, duration)" |
| P6-02 | Design Start Screen UI (logo + start button + best score) | 30m | HIGH | [ ] TODO | Canva AI or Midjourney for logo art. Simple layout. Tap anywhere to start. |
| P6-03 | Design HUD (HP hearts + score + power-up icon) | 30m | HIGH | [ ] TODO | See GDD Section 11.2 layout. Bottom touch controls remain visible. |
| P6-04 | Design Game Over screen (score + high score + restart) | 20m | HIGH | [ ] TODO | Neon overlay. Clear button. Show if new high score. |
| P6-05 | Add HP heart sprites to HUD (full + empty) | 20m | HIGH | [ ] TODO | Midjourney: "8x8 pixel art heart icon, neon pink, full version and empty version, dark bg" |
| P6-06 | Add power-up timer bar to HUD | 25m | HIGH | [ ] TODO | Unity Image with fillAmount. Counts down over powerUp.Duration |
| P6-07 | Wire UIManager to GameManager state events | 20m | HIGH | [ ] TODO | OnStateChanged -> UIManager shows correct screen. OnScoreChanged -> update score text. |
| P6-08 | Add background art (parallax layers, AI generated) | 45m | MED | [ ] TODO | Midjourney: "pixel art parallax bg layer: far city / mid buildings / close pipes, neon, dark navy, 1280x720". 3 layers. |
| P6-09 | Implement simple parallax scroll | 30m | MED | [ ] TODO | AI: "Write Unity ParallaxBackground script: 3 layers at different scroll speeds, loop seamlessly" |
| P6-10 | Final audio pass (all events have SFX) | 30m | HIGH | [ ] TODO | Walk through GDD Section 12.1. Every SFX connected? Volume balanced? |
| P6-11 | Performance pass: profiler check on Android | 30m | HIGH | [ ] TODO | Target 60fps on Android 10+. Address any draw call or GC issues. Use Unity Profiler over USB. |
| P6-12 | Final Android APK build | 30m | HIGH | [ ] TODO | Build Settings > Android > Build. Sign APK (keystore). Test install. |
| P6-13 | PLAYTEST: Full game loop start-to-finish (3 runs) | 30m | HIGH | [ ] TODO | Start Screen -> Play -> Die -> Restart x3. Any bugs? Any missing feedback? |
| P6-14 | Bug fix pass (any issues from final playtest) | 60m | HIGH | [ ] TODO | Timebox to 1 hour. Log unfixed bugs in Backlog section below. |
| P6-15 | OPTIONAL: Add settings screen (volume slider) | 45m | LOW | [ ] TODO | Only if time allows. Basic Canvas panel with AudioMixer volume control. |
| P6-16 | OPTIONAL: Add parallax animated star/dust background | 30m | LOW | [ ] TODO | Simple particle system emitting slow-moving points behind gameplay. |
| P6-17 | DECLARE DONE — celebrate! | 5m | HIGH | [ ] TODO | You built a game. With AI. From scratch. That's impressive. |

## Phase 6 — Notes & Session Log

| DATE | SESSION NOTES |
| --- | --- |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |
| __________ |  |

# MODIFICATION LOG

Record every change to the plan here. Include: what changed, why it changed, and what was affected. This keeps the project history intact.

💡 Never delete old entries. If a task is removed, mark it SKIPPED and add a reason here.

| # | DATE | TASK/SECTION CHANGED | WHAT CHANGED | REASON / IMPACT |
| --- | --- | --- | --- | --- |
| 1 | __________ |  |  |  |
| 2 | __________ |  |  |  |
| 3 | __________ |  |  |  |
| 4 | __________ |  |  |  |
| 5 | __________ |  |  |  |
| 6 | __________ |  |  |  |
| 7 | __________ |  |  |  |
| 8 | __________ |  |  |  |
| 9 | __________ |  |  |  |
| 10 | __________ |  |  |  |
| 11 | __________ |  |  |  |
| 12 | __________ |  |  |  |
| 13 | __________ |  |  |  |
| 14 | __________ |  |  |  |
| 15 | __________ |  |  |  |

# BACKLOG & KNOWN BUGS

Log bugs and future ideas here. Bugs get fixed in Phase 6 or future patches. Ideas go in "Future Scope".

## Bug Tracker

| # | SEVERITY | BUG DESCRIPTION | PHASE FOUND | STATUS / FIX |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |

## Future Scope (Post-Completion Ideas)

- Boss enemy with HP bar (Phase 7 concept)

- Score multiplier / combo system

- Second enemy type (flying turret?)

- Daily challenge mode (seed-based run)

- Online leaderboard (simple REST API)

- New power-up: Rapid Fire (2x fire rate, 6 seconds)

- Dash mechanic re-enable (from controller features)

- Controller/gamepad support on Android

NEON RUNNER — Development Plan & Tracker v1.0  |  Living Document — Update Every Session